| Risk | Probability (1-5) | Severity (1-5) | Total (consequence) | Handling |
| --- | --- | --- | --- | --- |
| Trouble connecting to new database (unknown technology) | 4 | 4 | 16 | Proof-of-concept |
| Clients make requirement changes | 3 | 3 | 9 | Work in iterations/sprints Change priorities |
| Team members drop out of project | 2 | 4 | 8 |  |
| Bad coordination because of team members working during nights |  |  |  |  |
| … |  |  |  |  |